Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 18 October 2022 |
| --- | --- |
| Team ID | PNT2022TMIDxxxxxx |
| Project Name | Project - xxx |
| Maximum Marks | 8 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | As a system user, I want to load the heart disease dataset so that the system can analyze patient health indicators. | 3 | High | Nandini sharma |
| Sprint-1 | Data processing | USN-2 | As a developer, I want to clean and prepare the dataset so that it can be used for analysis. | 3 | High | Nandini sharma |
| Sprint-1 | Data analysis | USN-3 | As a health analyst, I want the system to identify correlations between risk factors so that I can understand causes of heart disease. | 4 | High | Plaksh Singhal |
| Sprint-2 | Dashboard Visualization | USN-4 | As a doctor, I want to view interactive charts showing heart disease risk factors so that I can identify high-risk patients. | 3 | Medium | Raghav Sharma |
| Sprint-2 | Dashboard Filtering | USN-5 | As a user, I want to filter dashboard data by age, gender, and cholesterol levels so that I can analyze different groups. | 2 | Medium | Raghav Sharma |
| Sprint-3 | Trend Analysis | USN-6 | As a health analyst, I want to view trend charts of heart disease cases so that I can understand patterns over time. | 3 | Medium | Mohit Sharma |
| Sprint-4 | Reporting | USN-7 | As a healthcare official, I want to export analysis results so that I can share reports with decision makers. | 2 | Low | Mohit Sharma |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 6 Days | 22 Feb 2026 | 24 Feb 2026 | 10 | 26 Feb 2026 |
| Sprint-2 | 8 | 6 Days | 25 Feb 2026 | 28 Feb 2026 | 8 | 1 March 2026 |
| Sprint-3 | 6 | 6 Days | 2 March 2026 | 5 March 2026 | 6 | 6 March 2026 |
| Sprint-4 | 4 | 6 Days | 5 March 2026 | 7 March 2026 | 4 | 8 March 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per  iteration unit (story points per day)

Velocity = Total Story Points / Sprint Duration

Example:

AV = 20 / 10 = 2

Burndown Chart:

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts